OFF2ZIM

Explore | Experience | Enjoy

Comprehensive Restructure Proposal

Aligning the Codebase with the Product Requirements Document

Version 1.0  |  April 15, 2026

Prepared for: Off2Zim Development Team

# Table of Contents

1. Executive Summary

2. Current State Assessment

3. Gap Analysis: PRD vs. Codebase

4. User Roles & Access Control Restructure

5. Service Provider Ecosystem Restructure

6. Listing Management Overhaul

7. Key Platform Features & Workflows

8. Monetization & Payment System Alignment

9. Database Schema Changes

10. API Route Restructure

11. Frontend Pages & Components

12. Implementation Roadmap

13. Risk Assessment & Mitigation

# 1. Executive Summary

This document presents a comprehensive restructure proposal for the Off2Zim platform, designed to fully align the existing Next.js codebase with the Product Requirements Document (PRD) v1.0. The analysis compares every feature, workflow, and data model described in the PRD against the current implementation and provides actionable restructuring guidance.

The current codebase is a solid foundation with authentication, booking, payment processing, provider management, and admin dashboards already in place. However, several critical PRD features are either missing, partially implemented, or architecturally misaligned. This proposal addresses each gap systematically.

## Key Findings at a Glance

- Explorer Score: Referenced in the schema but lacks the full behavioral scoring algorithm (completed bookings vs. cancellations, community contributions).

- Community Guide Role: The 'guide' role exists in the enum but has no dedicated application/vetting workflow, Ask a Local forum, or Guide+ paid services marketplace.

- Shopping Product Listings: The PRD defines a Shopping Product category with pick-up lead time, PIN-based collection, and shipping. The codebase has no dedicated shopping/e-commerce flow.

- Trip Planner: A page and basic components exist, but the PRD's Logistics Assistant, integrated Budget Tracker, and PDF/link sharing are not implemented.

- Two-Way Rating System: Reviews exist but the provider-rates-explorer (blind) system is absent.

- Featured Section & Fairness Framework: A page exists but the multi-pathway system (Paid/Performance/Curation) with labeling and Verified prerequisite is not implemented.

- Monetization Engine: Paynow integration exists but commission tracking, subscription billing for Verified badges, and Featured placement fees are absent.

# 2. Current State Assessment

## 2.1 Architecture Overview

The platform is a unified Next.js 14 application using the App Router, with three distinct surface apps (main-web on port 3000, provider-web on port 3002, admin-web on port 3003) managed through middleware-based routing. The backend uses Prisma ORM with PostgreSQL, NextAuth.js for authentication, and supports both Stripe and Paynow (Zimbabwe mobile money) for payments.

## 2.2 What Works Well

- Multi-surface architecture cleanly separates Explorer, Provider, and Admin experiences

- Prisma schema is well-structured with proper relations, cascading deletes, and polymorphic booking support

- 57 API routes covering auth, bookings, payments, tourism content, provider management, and admin operations

- Role-based middleware correctly enforces route access for explorer, provider, guide, and admin roles

- Provider onboarding with Core Company Profile, document uploads, and Admin Basic Review workflow

- Payment system supports cards (Stripe), mobile money (EcoCash, OneMoney, Telecash), and bank transfers

- Mobile API endpoints mirror the web experience for the React Native app

## 2.3 Technology Stack Alignment

The chosen stack (Next.js, React, TypeScript, Prisma, PostgreSQL, Tailwind) is fully capable of supporting every PRD feature. No fundamental technology change is required. The restructure is about feature completion and architectural refinement, not a rewrite.

# 3. Gap Analysis: PRD vs. Codebase

The following table presents a systematic comparison of every PRD requirement against its current implementation status.

## 3.1 User Roles & Management (PRD Section 2)

| PRD Requirement | Current Status | Gap / Action Required |
| --- | --- | --- |
| Explorer browsing without account | Implemented | Public routes work. No action needed. |
| Explorer signup via email/password & social (Google, Facebook) | Partially done | Email/password works. Social login providers need to be configured in NextAuth. |
| Local vs. Foreign self-identification | Schema has explorerType field | Registration form needs UI for local/foreign selection. |
| Explorer Score (reliability metric) | Schema field exists | Algorithm not implemented. Need scoring engine for bookings, cancellations, reviews. |
| Trip Planner, favorites, booking mgmt | Partially done | Favorites and bookings work. Trip Planner needs major expansion. |
| Service Provider: One Business, Many Services model | Implemented | Core Company Profile with multiple listings works correctly. |
| Provider Basic Review by Admin | Implemented | Admin review queue and status tracking functional. |
| Community Guide role & vetting | Role enum exists only | Missing: application form, admin vetting workflow, guide profile pages. |
| Community Guide dual function (free Q&A + paid Guide+) | Not implemented | Missing entirely. Need Ask a Local forum + Guide+ marketplace. |
| Admin: content curation, Featured oversight, dispute handling | Partially done | Disputes work. Featured Section governance and content curation missing. |

## 3.2 Service Provider Ecosystem (PRD Section 3)

| PRD Requirement | Current Status | Gap / Action Required |
| --- | --- | --- |
| Core Company Profile with all required fields | Mostly complete | Verify schema has Trading Name and HQ Address fields. Add if missing. |
| Provider Dashboard with aggregate analytics | Basic dashboard exists | Need aggregate performance analytics across all listings. |
| + Add New Listing with category selection | Implemented | Category picker and listing creation flow works. |
| Accommodation listing type (rooms, amenities, calendars) | Implemented | Hotel/Room models with amenities, pricing, and galleries exist. |
| Transportation listing type (bus, flight, taxi, car rental) | Partially done | Transport pages exist but sub-type specific forms (fleet mgmt, routes) are missing. |
| Experience listing type (tours, restaurants, events) | Implemented | Activity, Restaurant, Event models with relevant fields exist. |
| Shopping Product listing type | Not implemented | Missing entirely. Need product model, pick-up lead time, PIN system, shipping flow. |
| Verified Badge (paid premium subscription) | Schema has verification tiers | Subscription billing, payment flow, and badge display logic not implemented. |
| Order Management views (New, Upcoming, Shipped, Completed, Disputed) | Basic order view exists | Need distinct status-based views and the Shipped/Awaiting Pick-up states. |

## 3.3 Key Platform Features (PRD Section 4)

| PRD Requirement | Current Status | Gap / Action Required |
| --- | --- | --- |
| Trip Planner: visual timeline, logistics assistant, budget tracker, PDF share | Basic page and components | Major expansion needed. Timeline builder, gap warnings, budget tracker, PDF export. |
| Ask a Local Q&A forum | Not implemented | Need forum with questions, answers, Guide-highlighted responses. |
| Guide+ paid services marketplace (25% commission) | Not implemented | Need service listings, booking flow, commission splitting, payouts. |
| Two-Way Rating: providers rate explorers (blind system) | One-way reviews exist | Need provider-to-explorer rating flow, blind reveal mechanism. |
| Shopping Marketplace: cart, checkout, shipping, pick-up PIN | Not implemented | Full e-commerce flow needed: cart, shipping fees, pick-up PIN generation/verification. |
| Dispute Resolution with Admin mediation | Implemented | Works. May need refinement for automated payment release rules. |
| Featured Section: Paid/Performance/Curation pathways | Page exists, no governance | Need the full Fairness Framework with labels, rotation algorithm, Verified prerequisite. |

## 3.4 Monetization (PRD Section 5)

| PRD Requirement | Current Status | Gap / Action Required |
| --- | --- | --- |
| Booking commissions (TBD %) | Payment processing exists | Commission calculation and platform fee deduction not implemented. |
| Guide+ 25% commission | Not implemented | Part of the Guide+ marketplace build. |
| Marketplace sales commission (TBD %) | Not implemented | Part of the Shopping Product build. |
| Verified Badge subscription billing | Not implemented | Need recurring subscription model (Stripe Subscriptions or custom). |
| Featured Section placement subscription | Not implemented | Need additional tier on top of Verified subscription. |

# 4. User Roles & Access Control Restructure

## 4.1 Explorer Enhancements

### 4.1.1 Explorer Score Algorithm

Implement a scoring engine that calculates reliability based on weighted factors:

- Completed Bookings: +10 points each. Demonstrates active platform usage.

- Last-Minute Cancellations: -15 points each. Penalizes unreliability.

- Reviews Written: +3 points each. Rewards community contribution.

- Disputes Lost: -5 points each. Deducts for unjustified complaints.

The score should be recalculated on each relevant event and stored as a denormalized field on the User model for fast read access. Providers see this score on incoming booking requests.

### 4.1.2 Local/Foreign Registration Flow

Add an optional step during registration where users self-identify as Local or Foreign. This should be a toggleable preference (changeable in settings) that influences content personalization, such as showing ZWL pricing to locals and USD pricing to foreign visitors.

## 4.2 Community Guide System

This is the largest new role-based feature. It requires:

- Application Flow: A Local Explorer can apply to become a Community Guide from their profile. The application includes a short bio, areas of expertise, and knowledge of Zimbabwean destinations.

- Admin Vetting: Applications appear in the Admin dashboard under a new 'Guide Applications' queue. Admins can approve, reject, or request more information.

- Guide Profile: Approved guides get a public profile showcasing their expertise, response history in Ask a Local, and Guide+ service offerings.

- Dual Function: Guides can answer questions for free in the Ask a Local forum AND offer paid Guide+ services.

## 4.3 Admin Role Expansion

The Admin dashboard needs new sections:

- Guide Application Queue: review, approve, reject guide applications

- Content Curation Panel: manage official Destinations content, approve guide-submitted articles

- Featured Section Governance: manage the Fairness Framework, configure rotation algorithms, manually curate Editor's Choice picks with public justification

- Monetization Dashboard: view commission reports, subscription status, revenue analytics

# 5. Service Provider Ecosystem Restructure

## 5.1 Core Company Profile Enhancements

Verify and ensure the ProviderCompany model includes all PRD-required fields:

- Company Name and Trading Name (trading name may be missing)

- Main Contact Person, Phone Number, and Email

- Physical Address of Headquarters

- Business Registration Number / Company Number

Add a companyTradingName field and headquartersAddress field if not present. The existing dashboard should display aggregate analytics across all listings: total bookings, revenue, average rating, and disputes.

## 5.2 Two-Tier Verification System

### 5.2.1 Basic Review (Existing - Refine)

The current Admin review flow works. Ensure the status flow is: draft -> submitted -> basic_approved (or changes_requested). A provider cannot publish any listings until basic_approved. This already appears to be the case.

### 5.2.2 Verified Badge (New - Build)

This is a paid premium feature requiring:

- A new Subscription model in the database tracking plan type (monthly/annual), status, start/end dates, and payment method

- A subscription purchase flow in the Provider dashboard with pricing display and payment processing

- An enhanced vetting process by Admin upon subscription (more thorough than Basic Review)

- A prominent 'Verified' or 'Premium Partner' badge rendered on the Core Company Profile and all individual listings

- Logic to gate eligibility for Featured Section placement behind Verified status

## 5.3 Order Management Enhancement

The Provider dashboard order management view needs distinct, filterable states:

- New Orders: Orders awaiting provider acknowledgement. Add a 'Confirm' action button.

- Upcoming Bookings / Awaiting Pick-up: Confirmed services with scheduled dates prominently displayed.

- Shipped Orders: Items currently in transit (for Shopping Products with shipping selected).

- Completed Orders: Historical archive of all fulfilled transactions.

- Disputed Orders: Orders under Admin mediation, with dispute details visible.

The current EnhancedOrderManagement component should be refactored to support these views as tabs or filter options.

# 6. Listing Management Overhaul

## 6.1 Current Listing Architecture

The existing ProviderListing model is flexible with string-based category and listingType fields. Tourism-specific models (Hotel, Activity, Restaurant, Event) exist as standalone entities. The PRD envisions all listing types managed from the provider dashboard under a unified '+ Add New Listing' flow.

## 6.2 Accommodation Listings

Currently well-implemented with Hotel and Room models. Ensure the provider dashboard form includes:

- Room Information with dynamic type management, pricing, and availability calendars

- Hotel Amenities as a searchable checklist (currently an array field)

- Booking Policies (cancellation, check-in/out times, house rules)

- High-resolution photo uploads with gallery management

## 6.3 Transportation Listings

Transport pages exist in the frontend (bus, car-rental, flights, taxi) but lack provider-side creation forms. Build:

- Sub-type Selection: When a provider selects Transportation, prompt for sub-type: Bus, Flight, Taxi, Car Rental.

- Bus: Route definitions (origin/destination), schedule management, seat capacity, pricing tiers.

- Car Rental: Fleet management (vehicle types, quantities), rental zones, pricing per day/week, insurance options.

- Taxi: Service zones, pricing rules (per km or flat rate), vehicle types, availability windows.

- Flight: For V1, manual entry of routes and schedules. V2 will add GDS/airline API integration.

## 6.4 Experience Listings

The PRD groups three sub-types under Experience:

- Wine & Dine: Maps to existing Restaurant model. Ensure menu upload support, cuisine types, and reservation management.

- Activity: Maps to existing Activity model. Verify scheduling tools, difficulty levels, duration, and group size management.

- Event: Maps to existing Event model. Verify event ticket tier management with pricing and availability.

## 6.5 Shopping Product Listings (New)

This is an entirely new category requiring significant development:

### 6.5.1 Product Data Model

- Product name, description, category, images, price, stock quantity

- Pick-up Lead Time: hours of advance notice required for collection

- Operating Hours: vendor availability windows for pick-up slots

- Shipping options: vendor-defined shipping fees, delivery estimates

- Product variants (size, color) if applicable

### 6.5.2 Shopping Cart & Checkout

- Standard cart supporting multiple products from multiple vendors

- Cart persistence (database-backed for logged-in users)

- Checkout with delivery method selection per item: Shipping or In-Store Pick-up

- Pick-up date/time selection respecting lead time and operating hours

- Shipping address collection and fee calculation

### 6.5.3 Pick-up PIN System

- Upon order confirmation with Pick-up selected, generate a unique PIN

- PIN sent to Explorer via email/SMS

- Vendor verifies PIN at collection to confirm handover

- PIN verification triggers order status change to Completed

### 6.5.4 Delivery Method Flexibility

The PRD specifies a one-way option to change from Pick-up to Shipping (but not the reverse). This should be a post-order action available to the Explorer before the pick-up date.

# 7. Key Platform Features & Workflows

## 7.1 Trip Planner Enhancement

The current Trip Planner has a basic page and components. The PRD envisions a much richer tool:

- Visual Timeline Builder: A drag-and-drop interface where Explorers place booked activities, accommodations, and transport on a day-by-day timeline. Use the existing dnd-kit library.

- Logistics Assistant: An automated system that analyzes the itinerary and warns of travel gaps (e.g., no transport between a hotel in Harare and an activity in Victoria Falls the next morning).

- Integrated Budget Tracker: Pulls pricing from all itinerary items and displays a running total against an optional user-set budget. Uses the existing Recharts library for visualization.

- PDF/Link Sharing: Export the itinerary as a clean PDF (using jsPDF/html2canvas already in dependencies) or generate a shareable link.

- Guide+ Integration: Allow booking a Community Guide+ for personalized trip planning directly within the Trip Planner.

## 7.2 Ask a Local & Guide+ Services

### 7.2.1 Ask a Local Forum

Build a Q&A forum where:

- Explorers post questions about Zimbabwe travel

- Any user can answer, but Community Guide answers are visually highlighted with a badge

- Questions can be tagged by destination, category, or topic

- Answers can be upvoted by the community

- Admins can moderate, pin, or remove content

### 7.2.2 Guide+ Marketplace

Build a paid services marketplace where Community Guides offer:

- Personalized trip planning consultations

- Video call sessions for travel advice

- In-person guided tours (with date/time booking)

The platform takes a 25% commission on all Guide+ transactions. Guides set their own pricing. The booking flow mirrors the existing listing booking system but routes to a guide-specific checkout.

## 7.3 Two-Way Rating System

The current review system is one-directional (Explorer rates Provider). The PRD requires:

- Provider-to-Explorer Ratings: After a service is completed, providers can rate the Explorer (punctuality, communication, respect for property, etc.).

- Blind System: Neither party sees the other's rating until both have submitted (or a time window expires). This prevents retaliatory reviews.

- Explorer Score Integration: Provider ratings feed into the Explorer Score algorithm described in Section 4.1.1.

## 7.4 Shopping Marketplace Flow

As detailed in Section 6.5, the full e-commerce flow needs to be built. Key workflow additions:

- Cart management across multiple vendors

- Vendor-defined shipping fees calculated at checkout

- Pick-up PIN generation, delivery, and verification

- Automated payment release rule for shipped goods: payment held in escrow and released to vendor X days after shipping confirmation unless a dispute is opened

## 7.5 Featured Section & Fairness Framework

The PRD defines a carefully governed Featured Section with three pathways:

- Paid (Sponsored): Verified providers who subscribe to Featured placement. Displayed in algorithmic rotation (round-robin). Labeled 'Sponsored' on the UI.

- Performance (Top Rated): Data-driven selection based on ratings, booking volume, and completion rates. Labeled 'Top Rated' on the UI.

- Curation (Editor's Choice): Manual admin selection for campaigns or seasonal promotions. Labeled 'Editor's Choice' with public justification text.

All three pathways require the paid Verified badge as a prerequisite. The Featured Section component needs to fetch and display each pathway distinctly.

## 7.6 Dispute Resolution Refinement

The existing dispute system works. Refine it with:

- Automated payment release rules for shipped goods (hold period after shipping confirmation)

- Structured dispute categories (service quality, no-show, damaged goods, incorrect item)

- Admin mediation tools with the ability to issue full or partial refunds

- Dispute outcome notifications to both parties

# 8. Monetization & Payment System Alignment

## 8.1 Commission Engine

Build a centralized commission calculation service that:

- Applies the correct commission rate based on transaction type (booking, marketplace sale, Guide+ service)

- Deducts the platform fee from the payment before disbursing to the provider/guide

- Records all commission transactions in a new PlatformCommission model

- Supports configurable commission rates (admin-adjustable via settings)

Commission rates from the PRD: Booking commissions (TBD%), Guide+ services (25%), Marketplace sales (TBD%).

## 8.2 Subscription Billing

Implement recurring billing for:

- Verified Badge: Monthly or annual subscription. Use Stripe Subscriptions for automatic recurring charges. On payment, trigger the enhanced vetting process.

- Featured Placement: An additional subscription tier available only to Verified providers. Adds the provider to the sponsored Featured rotation pool.

Both subscriptions need: a purchase flow in the provider dashboard, grace period handling, expiration notifications, and automatic badge/placement removal on lapse.

## 8.3 Payout System

For Guide+ services and marketplace sales, build a payout system that:

- Tracks provider/guide earnings after commission deduction

- Supports payout requests (manual or threshold-based)

- Integrates with available payment methods (bank transfer, mobile money)

- Provides earning reports in the provider/guide dashboard

# 9. Database Schema Changes

The following new models and modifications are required to support the full PRD:

## 9.1 New Models

- GuideApplication: id, userId, bio, expertise, destinations, status (pending/approved/rejected), reviewedBy, reviewedAt, createdAt

- GuideProfile: id, userId, specialties, languages, bio, rating, reviewCount, isActive

- GuideService: id, guideId, title, description, type (planning/video_call/in_person_tour), price, duration, isActive

- GuideBooking: id, serviceId, explorerId, scheduledAt, status, paymentId, commissionAmount

- ForumQuestion: id, authorId, title, body, tags, destinationId, viewCount, createdAt

- ForumAnswer: id, questionId, authorId, body, isGuideAnswer, upvotes, createdAt

- ShoppingProduct: id, listingId, price, stockQuantity, pickupLeadTimeHours, shippingFee, variants (JSON), operatingHours (JSON)

- ShoppingCart: id, userId, items (CartItem[]), createdAt, updatedAt

- CartItem: id, cartId, productId, quantity, deliveryMethod (pickup/shipping)

- ShoppingOrder: id, userId, items, totalAmount, shippingAddress, status, pickupPin, commissionAmount

- Subscription: id, providerId, planType (verified_badge/featured_placement), billingCycle (monthly/annual), status, stripeSubscriptionId, currentPeriodStart, currentPeriodEnd

- PlatformCommission: id, transactionType, transactionId, grossAmount, commissionRate, commissionAmount, netAmount, createdAt

- FeaturedEntry: id, listingId, pathway (sponsored/top_rated/editors_choice), justification, startDate, endDate, isActive

- ExplorerRating: id, bookingId, providerId, explorerId, score, feedback, createdAt (for provider-to-explorer ratings)

## 9.2 Model Modifications

- User: Add guideApplicationStatus, guideProfileId fields

- ProviderCompany: Add tradingName, headquartersAddress, subscriptionId, isVerified (boolean), isFeaturedEligible fields

- Booking: Add providerRating, explorerRating, isProviderRated, isExplorerRated fields for blind rating support

- ProviderListing: Add shoppingProduct relation for Shopping Product category

# 10. API Route Restructure

New API routes needed to support PRD features:

## 10.1 Community Guide Routes

- POST /api/guides/apply - Submit guide application

- GET /api/guides - List community guides

- GET /api/guides/[id] - Guide profile details

- GET /api/guides/[id]/services - Guide's paid services

- POST /api/guides/[id]/book - Book a Guide+ service

- GET /api/admin/guide-applications - Admin: list applications

- PATCH /api/admin/guide-applications/[id] - Admin: approve/reject

## 10.2 Forum Routes (Ask a Local)

- GET /api/forum/questions - List questions (filterable)

- POST /api/forum/questions - Create question

- GET /api/forum/questions/[id] - Question with answers

- POST /api/forum/questions/[id]/answers - Post answer

- POST /api/forum/answers/[id]/upvote - Upvote answer

## 10.3 Shopping Routes

- GET /api/shop/products - Browse products

- GET /api/shop/products/[id] - Product details

- GET /api/cart - Get user's cart

- POST /api/cart/items - Add to cart

- PATCH /api/cart/items/[id] - Update cart item

- DELETE /api/cart/items/[id] - Remove from cart

- POST /api/shop/checkout - Checkout with delivery method per item

- POST /api/shop/orders/[id]/verify-pin - Verify pick-up PIN

- PATCH /api/shop/orders/[id]/switch-to-shipping - Change pick-up to shipping

## 10.4 Subscription & Monetization Routes

- POST /api/subscriptions/verified - Subscribe to Verified badge

- POST /api/subscriptions/featured - Subscribe to Featured placement

- GET /api/subscriptions/status - Current subscription status

- POST /api/subscriptions/cancel - Cancel subscription

- GET /api/admin/revenue - Revenue and commission reports

## 10.5 Rating System Routes

- POST /api/bookings/[id]/rate-explorer - Provider rates explorer

- POST /api/bookings/[id]/rate-provider - Explorer rates provider (refactor existing)

- GET /api/bookings/[id]/ratings - Get both ratings (visible after blind window)

## 10.6 Featured Section Routes

- GET /api/featured - Public: get featured listings by pathway

- POST /api/admin/featured - Admin: add Editor's Choice with justification

- GET /api/admin/featured/performance - Admin: view auto-qualified top performers

# 11. Frontend Pages & Components

## 11.1 New Pages Required

- /community-guides/apply: Guide application form for Local Explorers

- /ask-a-local: Forum Q&A interface with question listing, search, and tag filters

- /ask-a-local/[id]: Individual question thread with answers

- /guide-plus: Guide+ services marketplace browsing

- /guide-plus/[id]: Individual guide profile with service offerings

- /shop: Shopping product catalog (refactor existing page)

- /shop/[slug]: Product detail page

- /cart: Shopping cart management

- /admin/guide-applications: Admin guide vetting queue

- /admin/revenue: Monetization and commission dashboard

- /admin/featured: Featured Section governance panel

## 11.2 New Components Required

- ExplorerScoreBadge: Visual display of Explorer reliability score

- VerifiedBadge: Consistent badge component for Verified providers

- FeaturedCard: Listing card with pathway label (Sponsored/Top Rated/Editor's Choice)

- BlindRatingForm: Rating form that shows as locked until both parties rate

- PickupPinDisplay: Shows generated PIN to Explorer after shopping order

- PickupPinVerify: Provider-side PIN entry and verification

- ShoppingCart: Cart with per-item delivery method toggle

- ForumQuestionCard: Question display with tags, guide badge, answer count

- GuideServiceCard: Guide+ service offering with booking button

- SubscriptionManager: Provider dashboard component for managing Verified/Featured subscriptions

- TripTimeline: Visual drag-and-drop day-by-day itinerary builder

- BudgetTracker: Running cost visualization with Recharts

- LogisticsWarning: Alert component for travel gap warnings in Trip Planner

## 11.3 Existing Page Modifications

- Registration: Add Local/Foreign toggle, refine social login integration

- Provider Dashboard: Add subscription management, aggregate analytics, enhanced order views

- Trip Planner: Major overhaul with timeline builder, budget tracker, logistics assistant

- Featured Section: Implement Fairness Framework display with pathway labels

- All Listing Pages: Display Verified badge where applicable

- Booking Confirmation: Add two-way rating prompt after service completion

# 12. Implementation Roadmap

The restructure should be executed in phases to maintain platform stability while progressively delivering PRD features.

## Phase 1: Foundation & Quick Wins (Weeks 1-3)

- Database schema additions (new models and field modifications)

- Explorer Score algorithm implementation

- Local/Foreign registration flow

- ProviderCompany field additions (tradingName, headquartersAddress)

- Verified badge display component (prepare for subscription billing)

- Order management view enhancement (5 status tabs)

## Phase 2: Community Guide System (Weeks 4-6)

- Guide application flow and admin vetting queue

- Guide profile pages

- Ask a Local forum (questions, answers, upvotes)

- Guide+ service listings and booking flow

- 25% commission implementation for Guide+ transactions

## Phase 3: Shopping Marketplace (Weeks 7-10)

- Shopping Product listing type and provider creation form

- Shopping cart and multi-vendor checkout

- Pick-up PIN system (generation, delivery, verification)

- Shipping flow with vendor-defined fees

- One-way pick-up to shipping conversion

- Automated payment release rules

## Phase 4: Monetization Engine (Weeks 11-13)

- Commission calculation service

- PlatformCommission model and tracking

- Verified badge subscription billing (Stripe Subscriptions)

- Featured placement subscription tier

- Payout system for providers and guides

- Revenue and commission admin dashboard

## Phase 5: Trip Planner & Ratings (Weeks 14-16)

- Visual timeline builder with drag-and-drop

- Logistics assistant (gap detection algorithm)

- Budget tracker with Recharts visualization

- PDF export and shareable link generation

- Two-way blind rating system

- Explorer Score integration with provider ratings

## Phase 6: Featured Section & Polish (Weeks 17-18)

- Featured Section Fairness Framework implementation

- Three-pathway display (Sponsored, Top Rated, Editor's Choice)

- Admin governance panel for Featured Section

- Transportation sub-type forms (fleet mgmt, routes, schedules)

- End-to-end testing and QA

- Performance optimization and launch readiness

# 13. Risk Assessment & Mitigation

## 13.1 Technical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Database migration complexity with 14+ new models | High | Use incremental migrations. Test each migration on staging before production. |
| Shopping cart performance with multi-vendor checkout | Medium | Database-backed carts with proper indexing. Lazy-load vendor fee calculations. |
| Commission calculation accuracy | High | Unit test every commission scenario. Reconciliation reports for admin review. |
| Stripe Subscription webhook reliability | Medium | Implement webhook retry handling and manual subscription status sync endpoint. |
| Blind rating system timing edge cases | Low | Set 7-day auto-reveal window. Allow admin override for stale ratings. |

## 13.2 Product Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Low Community Guide adoption | Medium | Seed with initial guides. Promote the program prominently. Offer onboarding incentives. |
| Shopping marketplace cold start (no sellers) | High | Onboard artisan partners before launch. Feature curated collections. |
| Commission rates deterring providers | Medium | Start with competitive rates. Monitor provider feedback. Adjust quarterly. |
| Feature overload for MVP users | Medium | Progressive disclosure. Core booking flow stays simple. Advanced features in secondary navigation. |

## 13.3 Key Dependencies

- Stripe Subscriptions API for recurring billing (Verified badge, Featured placement)

- SMS provider for Pick-up PIN delivery (integrate Twilio or local provider)

- Content moderation policy for Ask a Local forum (define community guidelines)

- Commission rate decisions from business team (TBD percentages in PRD)

- Legal review of platform terms covering escrow-like payment holds for shipped goods

End of Restructure Proposal

Off2Zim  |  April 2026  |  v1.0